# Dungeon Dive: Bad Decisions

## GitHub Readiness, Route-Choice, and Device-Sweep Addendum

Version date: April 2, 2026

Last refreshed: April 2, 2026 after the GitHub-readiness pass, opening-flow cleanup, route-choice UX pass, defeat-recap upgrade, root-doc refresh, and current Android validation refresh.

Purpose: Use this addendum as the freshest source of truth for the repo's GitHub readiness, the revised opening flow, the new route-choice run map, and what still needs to happen before broader external testing or store upload. Keep `PROJECT_HANDOFF_2026-03-24.md` as the broad product/system handoff and `PROJECT_HANDOFF_2026-03-31.md` as the prior polish/readiness addendum.

## 1. What changed on April 2, 2026

- Fresh-profile onboarding was cleaned up so the app no longer asks the player to "choose" IT Support when it is the only unlocked class.

- The fresh-run path now goes:

- title

- companion select

- run map

- battle / reward / event flow

- The `class-select` route still exists, but it now behaves as an assigned-role briefing when only one class is unlocked and remains the real selection surface once more classes are available.

- The default starting companion roster is now three companions instead of two:

- Facilities Goblin

- Former Executive Assistant

- Security Skeleton

- Existing saved profiles are normalized on load so older saves also get brought up to that minimum starting roster.

- The remaining obvious formatting artifact on the live settings route was fixed (`ADA Contrast` no longer renders with stray backticks).

- Root repo docs were refreshed so they no longer claim the old opening flow or say GitHub branch protection is still pending.

- `.github/BRANCH_PROTECTION.md` now matches GitHub's current ruleset UI instead of the older "branch protection rule" language.

- The active run flow has now had a deeper UX/gameplay pass:

- each active floor now opens as a route-choice moment instead of a forced hallway

- the run map shows a compact floor-progress strip and only the current floor's route options

- future floors are no longer dumped as a wall of text

- battle and reward screens now lead with the shortest useful decision view and hide secondary detail behind toggles

- archived defeat recaps now preserve a concrete defeat summary:

- encounter

- enemy

- intent

- final exchange

- live statuses

- a suggested next-run adjustment

- `scripts/smoke-sim.cjs` was updated to validate the route-choice structure instead of assuming a strictly linear floor path.

## 2. What is now accurate about the app and repo

- The opening player experience now feels more intentional:

- one assigned default class instead of a fake class-choice step

- three default companions so the first team pick actually feels strategic

- The core run flow is now more readable on a phone:

- the run map focuses on one current floor at a time

- battle actions surface immediate tradeoffs first

- reward selection centers the package choice before the paperwork

- the heaviest explanatory text is hidden until the player asks for it

- Losses are more useful now:

- archived failed runs explain what killed the player

- the recap preserves the final exchange and live statuses

- the recap now actively points the player toward a cleaner next-run idea

- Companion identity is stronger at the start because the third slot widens the first meaningful roster decision immediately.

- The repo's public docs now better match the app the player/tester will actually see:

- `README.md`

- `SUPPORT.md`

- `PRIVACY_POLICY.md`

- `.github/BRANCH_PROTECTION.md`

- GitHub readiness is stronger than it was on March 31:

- the `validate` workflow remains the required CI surface

- the `main` ruleset is now enabled in the canonical repository

- the repo docs no longer tell the reader that branch protection still needs to be turned on

## 3. Validation refreshed on April 2, 2026

Fresh automated checks performed during this pass:

- `npx tsc --noEmit`: passed

- `npm run lint`: passed

- `npm run smoke:sim`: passed

Validation note:

- the smoke sim is now deterministic and route-choice aware, so the guardrail reflects the current map structure instead of the earlier forced-path assumption

Fresh Android visual sweep previously performed on the current debug build:

- title screen: checked

- companion select: checked

- assigned-role / `class-select` fallback: checked

- settings: checked

- support: checked

- privacy: checked

- no-active-run `run-map` state: checked

Important note:

- The current source still needs a fresh on-device gameplay/readability regression after the new route-choice / compact-screen pass.

- The highest-priority manual Android routes are now:

- run map route selection

- battle readability and action clarity

- reward readability and package choice clarity

- event readability

- end-run defeat summary

- resume and relaunch behavior

- native `dev-smoke`

## 4. What is still open after this pass

This pass did not finish the remaining release-facing or owner-only items:

- a focused Android gameplay regression on the current code/docs state after the route-choice and recap pass

- a fresh final signed build from a trustworthy environment if the Windows long-path rebuild issue still blocks final artifact generation here

- final public support inbox confirmation

- hosted public support and privacy URLs for store submission

- store screenshots, icon/art, short description, long description, ratings answers, and data-safety answers

- a small outside playtest on the current polished build

- internal or closed Google Play testing after that outside playtest prep is done

## 5. Best next move after this pass

The next highest-value step is no longer repo plumbing. It is product validation on the current source:

1. Run the focused Android gameplay regression on the new route-choice run map, battle, reward, event, end-run, resume, and `dev-smoke`.

2. Fix only real blocker issues found there.

3. Produce a fresh signed build from the final accepted source in a trustworthy environment.

4. Finalize support identity and hosted support/privacy URLs.

5. Prepare the Google Play listing assets and copy.

6. Run a small outside playtest.

7. Move into Google Play internal or closed testing.

## 6. Source of truth after this pass

Use these docs together:

- `PROJECT_HANDOFF_2026-04-02.md`

- `PROJECT_HANDOFF_2026-03-31.md`

- `PROJECT_HANDOFF_2026-03-30.md`

- `PROJECT_HANDOFF_2026-03-27.md`

- `PROJECT_HANDOFF_2026-03-24.md`

- `DUNGEON_DIVE_APP_NEEDS_2026-04-02.md`

- `README.md`

- `SUPPORT.md`

- `PRIVACY_POLICY.md`

- `.github/BRANCH_PROTECTION.md`

Simple rule:

- use March 24 for the broad product/system handoff

- use March 31 for the previous polish/readiness snapshot

- use this April 2 addendum for the current onboarding, route-choice gameplay/readability, GitHub-readiness, and repo-doc state